PROJECT SCOPE

AI-Powered Micro-Learning System for Machine Maintenance

| Student: | Neil Ross Daniel (221270) |
| --- | --- |
| Company: | ASML |
| Company Contacts: | Aditi Raool, Christos Lazaridis |
| BUAS Supervisor: | Karna Rewatkar |
| Duration: | 18 weeks — 12 Feb to 19 Jun 2026 |
| Version: | 2.0 — 20 February 2026 |

Problem Statement

ASML’s machine maintenance technicians often rely on lengthy training videos to find troubleshooting guidance. Locating the specific procedural steps needed for a particular issue requires manually scrubbing through long-form content, which is time-consuming and error-prone. No existing system automatically surfaces the relevant video segments for a given maintenance problem within ASML’s proprietary training library.

Research Question

How can ASR, LLM-based transcript structuring, and retrieval-augmented generation be combined to automatically extract, segment, and retrieve relevant micro-clips from ASML Customer Support Training videos (based on service tasks, symptoms and alarm/error codes) with measurable retrieval quality, traceability to the source and safe/ appropriate presentation?

Sub-questions:

- SQ1: How accurately can ASR transcribe ASML CS training videos, and how effectively can LLMs structure the transcripts into CS-relevant procedural segments?

- SQ2: How precisely can transcript segments be aligned with video timestamps to enable clip-level extraction?

- SQ3: How well can a RAG-based retrieval system identify and rank relevant video segments given typical CS inputs such as symptom descriptions, error codes, tool/module names, and maintenance task?

- SQ4: What CS governance, safety, and traceability metadata (e.g., tool type, release/version, safety class, prerequisites, and source references) is required so retrieved clips can be used for learning support without being mistaken for authoritative service instructions?

In Scope

Core Deliverables (Priority)

These form the minimum viable pipeline and will receive the majority of development effort.

- ASR transcription of existing ASML training videos using Azure Speech-to-Text (primary) with Whisper large-v3 as a benchmark comparison Includes domain vocabulary handling (e.g., module names, part numbers, alarms) and a punctuation-restoration step to improve downstream structuring.

- LLM-based transcript structuring using Azure OpenAI (GPT‑4o or equivalent). Transcripts will be transformed into CS-relevant procedural segments (task title, step-by-step actions, prerequisites, tools/parts, and safety flags) and enriched with metadata fields useful for CS search and filtering.

- Timestamp alignment mapping each structured segment back to its source video timecodes (e.g., via word-level timestamps), enabling precise extraction of micro-clips that correspond to individual service actions.

- Semantic segmentation using embeddings to detect topic boundaries within service transcripts so segments align with natural task steps (checks, replacements, calibrations, validations).

- RAG-based retrieval system indexing structured segments in Azure AI Search (vector index) as the primary approach, with FAISS as a local development fallback. Queries reflect CS usage (symptom descriptions, alarm/error codes, tool/module names, and task intent); retrieval returns ranked, traceable segment results.

- Evaluation framework with clearly defined CS-centric metrics and a ground-truth labeling method involving CS subject-matter experts.

- Micro-clip assembly proof-of-concept using ffmpeg to extract and (optionally) concatenate retrieved segments with auto-generated captions and templated CS disclaimers/safety notice overlays. This is a demonstration, not a production content delivery platform.

Stretch Deliverables (If Time Permits)

These extend the core pipeline but are not required for a successful project outcome.

- Prototype interface a simple CS-oriented search-and-playback UI showing query input, ranked results with timestamps, metadata filters (tool/module/task), and inline clip preview.

- Real-time or production-grade deployment within ASML’s operational infrastructure

Out of Scope

- Generating entirely new video content using AI (synthetic video, avatars, AI narration) — noted as a future research direction.

- Integration with live installed-base machine diagnostics, sensor streams, or customer log feeds (e.g., automatic ingestion of alarms from tools).

- Controlled field studies at customer sites (e.g., measuring engineer task-completion time improvements via A/B testing).

- Automated compliance or QHSE validation — safety and disclaimer overlays will be templated and reviewed by SMEs; the system will not generate or legally validate compliance statements.

- Multimodal visual grounding (VLMs) beyond an exploratory feasibility note — scope may expand only if text-based segmentation is clearly insufficient for CS use cases.

- Authoring, editing, or changing official CS training materials or service instructions; the system surfaces existing content with traceability back to the source.

Incremental Goals

|  | Description | Phase |
| --- | --- | --- |
| Goal 1 | Transcript Extraction & Structuring Extract spoken content via ASR and structure transcripts into titled, step-level instructional segments using LLM prompting. No temporal alignment yet. | Week 5–7 |
| Goal 2 | Timestamp Alignment Map each structured segment to precise source-video timecodes, enabling clip-level extraction from the original footage. | Week 8–10 |
| Goal 3 | Retrieval System Index segments in a vector store and demonstrate accurate retrieval given free-text maintenance queries or error descriptions. | Week 11–13 |
| Goal 4 | Micro-Clip Assembly (Stretch) Combine retrieved segments into short clips with captions and templated safety notices. Deliver as a proof-of-concept demonstration. | Week 14–15 |

Success Metrics

Targets below reflect realistic baselines; they will be validated during Phase 3 data exploration and adjusted if necessary with stakeholder agreement.

| Metric | Target | Measurement Method |
| --- | --- | --- |
| ASR Word Error Rate | < 10% (stretch: < 5% with post-processing) | Manual annotation of 20+ representative segments; comparison of ASR output vs. human transcript |
| Precision@5 (retrieval) | > 0.7 (stretch: > 0.8) | Expert-labelled relevance judgements on a test set of 30+ maintenance queries with binary relevance labels |
| Recall@10 (retrieval) | > 0.6 | Same labelled test set; measures coverage of all relevant segments in top-10 results |
| NDCG@5 | > 0.7 | Graded relevance (0–2) on the same query set; measures ranking quality |
| Segment boundary F1 | > 0.6 | Compare auto-detected segment boundaries against manual annotations; ±30 sec tolerance window |

Technical Approach & Azure Mapping

The pipeline maps onto the Microsoft Azure ecosystem as follows, with open-source fallbacks for local development and benchmarking.

| Pipeline Stage | Primary (Azure) | Fallback / Benchmark |
| --- | --- | --- |
| ASR Transcription | Azure Speech-to-Text (with custom model training if needed) | Whisper large-v3 (open-source baseline) |
| Punctuation Restoration | Azure Speech built-in ITN / punctuation | NeMo punctuation model or LLM post-processing |
| Transcript Structuring | Azure OpenAI (GPT-4o) with structured prompts | Local LLM for offline dev |
| Semantic Segmentation | Sentence-transformers (self-hosted) | TextTiling or BERTopic as alternatives |
| Vector Retrieval | Azure AI Search (vector index, semantic ranking) | FAISS / ChromaDB (local dev) |
| Clip Extraction | ffmpeg (programmatic video cutting) | N/A |
| Prototype UI | Gradio (stretch deliverable) | Jupyter Notebook demo |

Note: Azure Video Indexer offers end-to-end transcription and video summarization and will be evaluated during Phase 3 as a potential accelerator. If it meets accuracy requirements, it could replace the ASR + segmentation stages and free up time for retrieval and evaluation depth.

Constraints & Assumptions

- Microsoft Azure ecosystem is the primary tooling platform per ASML policy; open-source tools are permitted for local development and benchmarking only

- Training video data is confidential and must comply with ASML’s data governance framework and GDPR requirements.

- GPU/compute resources subject to ASML infrastructure availability — pipeline must degrade gracefully to CPU or cloud API if local GPU is unavailable.

- Prototype is a proof-of-concept; production hardening, scalability, and deployment are outside the 18-week scope.

- Safety-critical content requires validation by subject-matter experts before any operational use; the system will surface templated safety notices, not generate or verify compliance claims.

- Ground-truth labelling for evaluation will be produced collaboratively with ASML domain experts (AR/CL); the size of the labelled set depends on available expert time.

- Microsoft Copilot (GitHub Copilot) is used as a development aid, not a project deliverable.

Sign-Off

By signing below, stakeholders confirm agreement with this project scope, including the defined in-scope / out-of-scope boundaries and success metrics.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Student | Neil Ross Daniel |  | 20/02/2026 |
| ASML Contact | Aditi Raool |  | 20/03/2026 |
| ASML Contact | Christos Lazaridis |  | 19/03/2026 |
| BUas Supervisor | Karna Rewatkar |  |  |